HOSPITAL ERP SYSTEM

Statement of Work

Enterprise Hospital Management Solution

Version 1.0

Document Date: January 27, 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary ..................................................... 3

2. Feature List ............................................................. 4

3. Technology Stack ....................................................... 9

4. Data Flow Diagram ..................................................... 11

5. Software Architecture ................................................ 14

6. Plan of Action (Phase-wise Development) .................. 16

7. Required Team Setup ................................................ 20

8. Project Timeline ....................................................... 22

9. API Documentation ................................................... 24

10. Database Schema .................................................... 30

11. Appendices ............................................................. 36

# 1. Executive Summary

This Statement of Work (SoW) outlines the comprehensive development plan for a modern, enterprise-grade Hospital Enterprise Resource Planning (ERP) system. The solution is designed to digitize and streamline all hospital operations, from patient registration to billing, clinical workflows, inventory management, and administrative functions.

## 1.1 Project Overview

The Hospital ERP is a full-featured hospital management system built with modern web technologies. It supports multi-tenant architecture, role-based access control, and is designed to handle the complex workflows of healthcare institutions of all sizes.

## 1.2 Key Highlights

- 28+ fully functional modules covering all hospital departments

- 150+ RESTful API endpoints for seamless integration

- 65+ database entities with comprehensive data modeling

- Multi-tenant architecture supporting multiple hospital branches

- Role-based access control with 20 predefined roles and 142 permissions

- HIPAA-compliant data encryption and security measures

- Real-time updates via WebSocket integration

- Comprehensive billing with Razorpay payment gateway integration

- PDF/Excel export capabilities for reports

## 1.3 Scope of Delivery

This SoW covers the complete development lifecycle including requirements analysis, system design, development, testing, deployment, and post-launch support for the Hospital ERP system.

# 2. Feature List

The Hospital ERP system encompasses a comprehensive suite of modules designed to manage every aspect of hospital operations. Below is a detailed feature breakdown organized by functional area.

## 2.1 Patient Management

- Patient Registration with automated MRN (Medical Record Number) generation

- Comprehensive demographics capture (personal, contact, emergency contact)

- Patient photo capture and document upload

- Insurance information management and verification

- Allergy and medical history recording

- Duplicate patient detection and merge functionality

- Patient search with advanced filters

- Patient card and barcode generation

- Family member linking

## 2.2 Appointment Scheduling

- Multi-channel appointment booking (walk-in, phone, online)

- Doctor availability and slot management

- Department-wise scheduling

- Appointment reminders via SMS/Email

- Reschedule and cancellation management

- Queue management and token generation

- Waiting list management

- Calendar view with drag-and-drop

## 2.3 Outpatient Department (OPD)

- Patient check-in and queue management

- Vital signs recording (BP, temperature, pulse, SpO2, weight, height)

- SOAP notes documentation (Subjective, Objective, Assessment, Plan)

- Chief complaint and history of present illness

- Physical examination documentation

- Diagnosis entry with ICD-10 coding

- Prescription generation with drug database

- Drug interaction and allergy alerts

- Lab and radiology order placement

- Referral to specialists

- Follow-up appointment scheduling

- Consultation summary and print

## 2.4 Inpatient Department (IPD)

- Admission processing with bed assignment

- Admission types (emergency, elective, transfer, referral)

- Attending physician assignment

- Daily clinical notes and progress notes

- Treatment plan management

- Daily charge capture

- Bed transfer management

- Discharge planning and summary

- Discharge instructions

- Against Medical Advice (AMA) documentation

## 2.5 Emergency Department

- Emergency patient registration with rapid entry

- Triage assessment (5-level triage system)

- Medico-Legal Case (MLC) registration and documentation

- Priority-based patient queue

- Emergency vitals and monitoring

- Trauma documentation

- Emergency medication administration

- Admit to ward or discharge workflows

- Death documentation and certificate generation

## 2.6 ICU/Critical Care

- ICU bed management with equipment tracking

- Continuous vital signs monitoring

- Ventilator parameter recording

- Hourly charting and flowsheets

- Critical alerts and notifications

- APACHE/SOFA scoring

- Sedation and pain assessment scales

- Input/output monitoring

- Step-down and transfer protocols

## 2.7 Operation Theatre (OT)

- Surgery scheduling and calendar

- OT room and equipment management

- Pre-operative assessment and checklist

- Surgical safety checklist (WHO standards)

- Procedure documentation

- Implant and consumable tracking

- Intra-operative notes

- Post-operative instructions

- Complication documentation

- OT utilization reports

## 2.8 Anesthesia Management

- Pre-anesthetic evaluation

- Anesthesia consent documentation

- Anesthesia plan and type selection

- Drug and dosage recording

- Intra-operative monitoring

- Anesthesia chart with vital trends

- Post-anesthesia care unit (PACU) notes

- Anesthesia complications reporting

## 2.9 Laboratory Information System

- Test catalog management with pricing

- Lab order entry and requisition

- Sample collection and tracking with barcode

- Sample acceptance and rejection

- Result entry with normal range comparison

- Critical value alerts

- Result verification workflow

- Lab report generation and printing

- Historical result trending

- Quality control management

- External lab integration

## 2.10 Radiology Information System

- Modality management (X-ray, CT, MRI, Ultrasound, etc.)

- Radiology order entry

- Study scheduling and worklist

- Image storage and retrieval

- Image annotation tools

- Radiology reporting with templates

- Report verification and sign-off

- Critical findings alert

- PACS integration (basic)

- CD/DVD burning for patient images

## 2.11 Pharmacy Management

- Drug master with formulations and strengths

- Inventory management with batch tracking

- Expiry tracking and alerts

- Reorder level management

- Purchase order and goods receipt

- IP dispensing against prescriptions

- OP pharmacy point-of-sale

- Drug returns handling

- Stock transfer between locations

- Narcotic drug register

- Drug utilization reports

## 2.12 Blood Bank Management

- Donor registration and screening

- Blood donation recording

- Component separation tracking

- Blood inventory by blood group and component

- Cross-matching and compatibility testing

- Blood requisition and issue

- Transfusion reaction documentation

- Expiry management

- Donor deferral registry

## 2.13 Nursing Management

- Nursing care plan creation (NANDA diagnoses)

- Nursing goals and interventions

- Intervention execution tracking

- Care plan evaluation

- Vital signs charting

- Medication administration record (MAR)

- 5-rights verification for medication

- Intake/output charting

- Pain assessment and management

- Fall risk assessment

- Pressure ulcer (Braden scale) assessment

- Shift handover notes

- Nursing discharge summary

## 2.14 Bed & Ward Management

- Ward and room configuration

- Bed master with bed types

- Real-time bed availability dashboard

- Bed reservation

- Patient-bed assignment

- Bed transfer management

- Bed blocking for maintenance

- Occupancy reports and analytics

## 2.15 Billing & Revenue Cycle

- Service and tariff master

- Package pricing and bundles

- OPD billing

- IPD billing with day-wise charges

- Emergency billing

- Pharmacy billing

- Advance and deposit collection

- Multiple payment modes (cash, card, UPI, online)

- Payment gateway integration (Razorpay)

- Discount and concession management

- Bill splitting

- Refund processing

- Receipt and invoice printing

- Revenue reports

## 2.16 Insurance & TPA Management

- TPA/Insurance company master

- Patient insurance policy capture

- Real-time eligibility verification

- Coverage limit tracking

- Pre-authorization request and tracking

- Claim submission

- Claim status tracking

- Settlement recording

- Insurance utilization reports

## 2.17 Accounting & Finance

- Chart of accounts management

- Account groups and heads

- Journal entry creation

- Ledger posting

- Fiscal year management

- Day-end and period-end closing

- Financial reports (Trial Balance, P&L, Balance Sheet)

- Tally export integration

## 2.18 Commission & Revenue Sharing

- Referral source management

- Commission rate configuration

- Commission calculation

- Commission approval workflow

- Payout management

- Doctor contract management

- Doctor revenue sharing calculation

- Doctor payout processing

## 2.19 Human Resources

- Employee master with personal details

- Department and designation management

- Employee document management

- Attendance tracking

- Biometric integration support

- Leave request and approval workflow

- Leave balance tracking

- Payroll processing

- Salary slip generation

- Employee reports

## 2.20 Shift & Duty Roster Management

- Shift template definition

- Duty roster creation

- Shift assignment

- Shift swap request and approval

- Auto roster generation

- Overtime tracking

- Roster reports

## 2.21 Inventory & Supply Chain

- Item master with categories

- Vendor/supplier management

- Purchase requisition

- Purchase order creation and approval

- Goods receipt note (GRN)

- Stock management by location

- Stock transfer between departments

- Stock adjustment and write-off

- Reorder alerts

- Inventory valuation reports

## 2.22 CSSD (Central Sterile Supply Department)

- Instrument master

- Sterilization cycle management

- Pack creation and management

- Instrument tracking with barcode

- Sterilization logs

- Usage tracking

- Maintenance scheduling

## 2.23 Medical Records Department (MRD)

- ICD-10 and CPT coding

- Medical record archival

- Record retrieval and tracking

- Record access logging

- Record release request management

- Statistics and reporting

## 2.24 Support Services

Housekeeping

  - Task assignment and scheduling

  - Task completion tracking

  - Room cleaning status

Diet & Kitchen

  - Diet order management

  - Meal planning

  - Kitchen production tracking

  - Delivery tracking

Ambulance Services

  - Vehicle fleet management

  - Driver assignment

  - Trip scheduling and tracking

  - Trip billing

## 2.25 System Administration

- User management

- Role and permission management

- Multi-tenant configuration

- Branch and department setup

- System settings and preferences

- Audit log viewing

- Email and SMS configuration

- Backup management

# 3. Technology Stack

The Hospital ERP system is built on a modern, scalable technology stack carefully chosen for performance, security, and developer productivity.

## 3.1 Frontend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 18.2.0 | Core UI framework with Concurrent Features |
| Vite | 5.0.8 | Build tool with fast HMR and optimized bundling |
| TypeScript | 5.3.3 | Static typing for improved code quality |
| Ant Design | 5.12.2 | Enterprise UI component library |
| Tailwind CSS | 4.1.17 | Utility-first CSS framework |
| React Router | 6.20.1 | Client-side routing |
| Axios | 1.6.2 | HTTP client for API requests |
| Recharts | 3.5.1 | Data visualization and charts |
| Zod | 3.22.4 | Runtime type validation |

## 3.2 Backend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| Node.js | 18+ | JavaScript runtime environment |
| Express | 4.18.2 | Web application framework |
| TypeScript | 5.3.3 | Type-safe server development |
| Prisma | 5.7.1 | Next-generation ORM for database operations |
| PostgreSQL | 15+ | Primary relational database (via NeonDB) |
| Redis | Optional | Caching layer for performance optimization |
| JSON Web Token | 9.0.2 | Authentication and authorization |
| bcryptjs | 2.4.3 | Password hashing |
| Winston | 3.19.0 | Logging framework |
| WebSocket (ws) | 8.18.3 | Real-time bidirectional communication |

## 3.3 Security Stack

| Technology | Version | Purpose |
| --- | --- | --- |
| Helmet | 8.1.0 | HTTP security headers (CSP, HSTS, etc.) |
| express-rate-limit | 8.2.1 | API rate limiting |
| CORS | 2.8.5 | Cross-origin resource sharing |
| AES-256-GCM | Native | HIPAA-compliant PHI encryption |
| PBKDF2 | Native | Key derivation for encryption |

## 3.4 Integration & Services

| Service | Technology | Purpose |
| --- | --- | --- |
| Payment Gateway | Razorpay | Online payment processing |
| Email Service | Nodemailer | Transactional emails (SMTP) |
| SMS Service | Configurable | Twilio/msg91/AWS SNS ready |
| File Storage | Multer + Local/S3 | Document and image storage |
| PDF Generation | pdfkit | Invoice and report generation |
| Excel Export | xlsx | Data export functionality |

## 3.5 DevOps & Deployment

| Tool | Purpose |
| --- | --- |
| Docker | Containerization for consistent deployments |
| Docker Compose | Local development orchestration |
| Vercel | Serverless deployment platform |
| NeonDB | Serverless PostgreSQL hosting |
| GitHub Actions | CI/CD pipeline (recommended) |
| Sentry | Error tracking and monitoring |

## 3.6 Technology Architecture Decisions

- React 18 with Concurrent Features for improved UI responsiveness

- TypeScript on both frontend and backend for type safety

- Prisma ORM for type-safe database queries and migrations

- NeonDB for serverless PostgreSQL with automatic scaling

- JWT-based stateless authentication for horizontal scaling

- WebSocket for real-time updates (bed status, notifications)

- Modular route architecture for maintainability

# 4. Data Flow Diagram

The following diagrams illustrate the data flow architecture of the Hospital ERP system, showing how information moves between different components and users.

## 4.1 High-Level System Data Flow

The diagram above illustrates the three-tier architecture with users accessing the React frontend, which communicates with the Express API server through secure HTTPS connections. The API server handles authentication, authorization, and business logic before interacting with the data layer.

## 4.2 Patient Journey Data Flow

This diagram depicts the complete patient journey from registration through discharge, showing how data flows between departments and culminates in financial settlement.

## 4.3 Clinical Data Flow Summary

| Stage | Data Input | Processing | Output |
| --- | --- | --- | --- |
| Registration | Patient demographics | Duplicate check, MRN generation | Patient record |
| Consultation | Chief complaint, vitals | SOAP note creation | Encounter record |
| Orders | Lab/Radiology/Pharmacy | Order routing to departments | Order records |
| Results | Test results, images | Critical value alerts | Result records |
| Prescription | Medications, dosages | Drug interaction check | Prescription record |
| Billing | Services rendered | Tariff application, insurance | Invoice |
| Discharge | Summary, instructions | Final settlement | Discharge summary |

## 4.4 Multi-Tenant Data Isolation

The system implements strict data isolation between tenants (hospital groups) and branches. Every database query is automatically filtered by tenantId, ensuring that users can only access data belonging to their organization.

- Tenant: Top-level organization (hospital group/chain)

- Branch: Individual hospital locations within a tenant

- Department: Clinical departments within each branch

- User: Staff members with role-based permissions

# 5. Software Architecture

The Hospital ERP follows a modern three-tier architecture with clear separation of concerns between presentation, business logic, and data layers.

## 5.1 Architecture Overview

The architecture diagram shows the layered approach with the Presentation Layer (React SPA), Business Layer (Express API with middleware and services), and Data Layer (PostgreSQL, Redis, File Storage).

## 5.2 Component Architecture

| Layer | Component | Responsibility |
| --- | --- | --- |
| Presentation | React Pages | UI rendering, user interaction, form handling |
| Presentation | Contexts | Global state (Auth, WebSocket, Notifications) |
| Presentation | Services | API communication, response transformation |
| Business | Routes | HTTP endpoint definitions, request routing |
| Business | Middleware | Auth, validation, rate limiting, logging |
| Business | Services | Business logic, calculations, integrations |
| Business | Validators | Input validation schemas (Zod) |
| Data | Prisma Client | Database queries, transactions |
| Data | Redis Client | Session caching, rate limit counters |

## 5.3 Security Architecture

| Layer | Security Measure | Implementation |
| --- | --- | --- |
| Network | HTTPS/TLS | Enforced via Vercel/Nginx |
| Network | Rate Limiting | 100 req/15min general, 5 req/15min auth |
| Application | JWT Authentication | 24h access, 7d refresh tokens |
| Application | RBAC | 20 roles, 142 permissions |
| Application | CSRF Protection | Double-submit cookie pattern |
| Application | Input Validation | Zod schemas on all endpoints |
| Application | Security Headers | Helmet.js (CSP, HSTS, X-Frame) |
| Data | Password Hashing | bcrypt with 12 rounds |
| Data | PHI Encryption | AES-256-GCM with PBKDF2 |
| Data | Audit Logging | All sensitive operations logged |

## 5.4 Module Architecture

The backend is organized into 20+ route modules, each handling a specific domain. This modular approach allows for:

- Independent development and testing of modules

- Easy feature toggling per tenant

- Clear code organization and maintainability

- Potential for microservices migration in future

Backend Module Structure:

  - src/routes/pharmacy.ts - Pharmacy operations

  - src/routes/insurance.ts - Insurance management

  - src/routes/opd-workflow.ts - OPD clinical flow

  - src/routes/billing.ts - Billing operations

  - src/routes/beds.ts - Bed management

  - src/routes/radiology.ts - Radiology workflow

  - src/routes/nursingCarePlan.ts - Nursing care

  - src/routes/shifts.ts - Shift management

  - src/routes/mrd.ts - Medical records

  - src/routes/cssd.ts - Sterilization

# 6. Plan of Action (Phase-wise Development)

The development is structured into distinct phases to ensure systematic delivery and allow for iterative feedback.

## 6.1 Phase 1: Foundation & Core Infrastructure

| Deliverable | Description |
| --- | --- |
| Project Setup | Repository, TypeScript, ESLint, Prettier configuration |
| Database Design | Prisma schema with 65+ models |
| Authentication | JWT-based auth with refresh tokens |
| Authorization | RBAC with 20 roles, 142 permissions |
| Security Layer | Helmet, rate limiting, CORS, CSRF |
| API Framework | Express with modular routing |
| Frontend Shell | React + Vite + Ant Design setup |
| Multi-tenancy | Tenant/Branch data isolation |

## 6.2 Phase 2: Patient & Clinical Modules

| Deliverable | Description |
| --- | --- |
| Patient Registration | Demographics, MRN, duplicate detection |
| Appointment System | Scheduling, availability, reminders |
| OPD Module | SOAP notes, prescriptions, referrals |
| IPD Module | Admission, bed assignment, daily notes |
| Emergency Module | Triage, MLC, priority workflow |
| ICU Module | Critical care, continuous monitoring |
| Nursing Module | Care plans, medication administration |
| Bed Management | Real-time availability, transfers |

## 6.3 Phase 3: Diagnostics & Pharmacy

| Deliverable | Description |
| --- | --- |
| Laboratory | Test orders, sample tracking, results |
| Radiology | Study management, image annotation, reports |
| Blood Bank | Donors, inventory, cross-matching |
| Pharmacy | Stock management, dispensing, POS |
| CSSD | Sterilization tracking, instruments |

## 6.4 Phase 4: Surgery & Specialty

| Deliverable | Description |
| --- | --- |
| Operation Theatre | Scheduling, room management, reports |
| Anesthesia | Pre-op, intra-op, post-op documentation |
| Surgery Records | Implants, complications, consent |

## 6.5 Phase 5: Financial & Billing

| Deliverable | Description |
| --- | --- |
| Billing System | Invoicing, packages, discounts |
| Payment Gateway | Razorpay integration |
| Insurance Module | Eligibility, pre-auth, claims |
| Accounting | Chart of accounts, journal entries |
| Commission System | Referral commissions, payouts |
| Doctor Revenue | Contracts, revenue sharing |

## 6.6 Phase 6: HR & Operations

| Deliverable | Description |
| --- | --- |
| HR Module | Employee management, attendance, leave |
| Shift Management | Rosters, swaps, biometric |
| Inventory | Stock, purchase orders, transfers |
| Housekeeping | Task assignment and tracking |
| Diet/Kitchen | Meal planning and delivery |
| Ambulance | Vehicle and trip management |
| MRD | Medical records coding and archival |

## 6.7 Phase 7: Production Hardening

| Deliverable | Description |
| --- | --- |
| Frontend RBAC | Page-level access control enforcement |
| API Refactoring | Modularize server.ts |
| Error Handling | Comprehensive error wrapper implementation |
| Email/SMS Config | Provider integration (Twilio/msg91) |
| Testing Suite | Unit and integration test coverage |
| Monitoring | Sentry integration, metrics dashboard |
| Documentation | API docs, runbooks, ADRs |

## 6.8 Phase 8: Deployment & Go-Live

| Deliverable | Description |
| --- | --- |
| Staging Deployment | Deploy to staging environment |
| UAT | User acceptance testing |
| Security Audit | Penetration testing, vulnerability scan |
| Performance Testing | Load testing, optimization |
| Production Deploy | Deploy to production |
| Training | User and admin training sessions |
| Go-Live Support | On-call support during launch |

## 6.9 Future Enhancements (Phase 9+)

| Deliverable | Description | Priority |
| --- | --- | --- |
| Mobile App | React Native patient/staff apps | High |
| Video Consultation | Telemedicine integration | Medium |
| BI Dashboard | Advanced analytics and reporting | Medium |
| PACS Integration | Full DICOM viewer, HL7/FHIR | Medium |
| Patient Portal | Self-service patient features | Medium |
| AI Features | Predictive analytics, NLP summaries | Low |

# 7. Required Team Setup

The following team structure is recommended for successful development, deployment, and maintenance of the Hospital ERP system.

## 7.1 Core Development Team

| Role | Count | Responsibilities | Skills Required |
| --- | --- | --- | --- |
| Tech Lead / Architect | 1 | Architecture, code review, technical decisions | 10+ yrs, React, Node.js, PostgreSQL |
| Senior Backend Developer | 2 | API development, database, integrations | 5+ yrs, Node.js, Express, Prisma |
| Senior Frontend Developer | 2 | UI/UX implementation, state management | 5+ yrs, React, TypeScript, Ant Design |
| Full Stack Developer | 2 | Feature development across stack | 3+ yrs, React, Node.js |
| QA Engineer | 2 | Manual and automated testing | 3+ yrs, Selenium, Jest, Cypress |
| DevOps Engineer | 1 | CI/CD, infrastructure, monitoring | 3+ yrs, Docker, AWS/Vercel, GitHub Actions |

## 7.2 Specialized Roles

| Role | Count | Responsibilities | Engagement |
| --- | --- | --- | --- |
| Healthcare Domain Expert | 1 | Workflow validation, compliance | Part-time / Consultant |
| Security Specialist | 1 | Security audit, HIPAA compliance | Part-time / Consultant |
| UI/UX Designer | 1 | Design system, user research | Part-time / As needed |
| Database Administrator | 1 | Performance tuning, backups | Part-time / As needed |
| Technical Writer | 1 | Documentation, API specs | Part-time |

## 7.3 Project Management

| Role | Count | Responsibilities |
| --- | --- | --- |
| Project Manager | 1 | Sprint planning, stakeholder communication, timeline |
| Scrum Master | 1 | Agile ceremonies, impediment removal (can be combined with PM) |
| Product Owner | 1 | Requirements, backlog prioritization, acceptance |

## 7.4 Team Summary

- Total Core Team: 10 full-time members

- Specialized/Part-time: 5 members

- Management: 2-3 members

- Total Team Size: 15-18 members

## 7.5 Team Scaling Recommendations

Phase 1-3 (Foundation): 8-10 team members

- Focus on core infrastructure and clinical modules

Phase 4-6 (Features): 12-15 team members

- Parallel development of specialty and financial modules

Phase 7-8 (Hardening & Deployment): 10-12 team members

- Focus on quality, testing, and maintenance

# 8. Project Timeline

The following timeline represents the development schedule for the Hospital ERP system. Actual duration may vary based on team size and scope changes.

## 8.1 Development Timeline Overview

| Phase | Duration | Milestones | Deliverables |
| --- | --- | --- | --- |
| Phase 1: Foundation | 6-8 weeks | Architecture complete, Auth working | Core infrastructure |
| Phase 2: Clinical | 8-10 weeks | Patient flow complete | OPD, IPD, Emergency, ICU |
| Phase 3: Diagnostics | 6-8 weeks | Lab & Radiology live | Lab, Radiology, Pharmacy |
| Phase 4: Surgery | 4-6 weeks | OT module complete | Surgery, Anesthesia |
| Phase 5: Financial | 6-8 weeks | Billing integrated | Billing, Insurance, Accounting |
| Phase 6: Operations | 6-8 weeks | All modules complete | HR, Inventory, Support |
| Phase 7: Hardening | 4-6 weeks | Production ready | Testing, Security, Docs |
| Phase 8: Deployment | 2-4 weeks | System live | Go-live, Training |

Total Estimated Duration: 42-58 weeks (10-14 months)

## 8.2 Project Timeline Gantt Chart

The Gantt chart above visualizes the phase-wise development timeline. Some phases (5 & 6) can run in parallel with sufficient team capacity.

## 8.3 Key Milestones

| Milestone | Target | Success Criteria |
| --- | --- | --- |
| M1: Technical Foundation | Week 8 | Auth, DB, basic UI working |
| M2: Clinical MVP | Week 18 | Patient registration to discharge |
| M3: Diagnostics Complete | Week 26 | Lab & Radiology integrated |
| M4: Full Feature Set | Week 42 | All modules functional |
| M5: Production Ready | Week 48 | Security audit passed, docs complete |
| M6: Go-Live | Week 52 | System deployed, users trained |

## 8.4 Risk Mitigation & Buffer

- 10-15% buffer added to each phase for unforeseen issues

- Weekly sprint reviews for early issue detection

- Phased deployment to minimize go-live risk

- Parallel workstreams where dependencies allow

# 9. API Documentation

The Hospital ERP exposes a comprehensive RESTful API with 150+ endpoints. All endpoints require JWT authentication unless otherwise noted. Full interactive API documentation is available at /api/docs via Swagger UI.

## 9.1 API Overview

| Property | Value |
| --- | --- |
| Base URL | https://{hostname}/api |
| Protocol | HTTPS (TLS 1.2+) |
| Authentication | Bearer Token (JWT) |
| Content Type | application/json |
| Rate Limit | 100 requests / 15 minutes |
| Auth Rate Limit | 5 requests / 15 minutes |
| Documentation | /api/docs (Swagger UI) |

## 9.2 Authentication Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/auth/login | Authenticate user, returns JWT tokens | No |
| POST | /api/auth/refresh | Refresh access token | Refresh Token |
| POST | /api/auth/logout | Invalidate session | Yes |
| POST | /api/auth/forgot-password | Request password reset email | No |
| POST | /api/auth/reset-password | Complete password reset | No |
| POST | /api/auth/change-password | Change password (logged in) | Yes |
| GET | /api/auth/validate | Validate current token | Yes |

## 9.3 Patient Management Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/patients | List patients with filters and pagination |
| POST | /api/patients | Create new patient (auto MRN generation) |
| GET | /api/patients/:id | Get patient details with history |
| PATCH | /api/patients/:id | Update patient demographics |
| POST | /api/patients/check-duplicates | Check for duplicate patients |
| POST | /api/patients/merge | Merge duplicate patient records |
| GET | /api/patients/:id/encounters | List patient encounters |
| GET | /api/patients/:id/documents | List patient documents |
| GET | /api/export/patients | Export patients to Excel |

## 9.4 Appointment Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/appointments | List appointments with filters |
| POST | /api/appointments | Schedule new appointment |
| GET | /api/appointments/:id | Get appointment details |
| PATCH | /api/appointments/:id | Update appointment |
| DELETE | /api/appointments/:id | Cancel appointment |
| POST | /api/appointments/:id/reschedule | Reschedule appointment |
| POST | /api/appointments/:id/check-in | Mark patient checked in |
| GET | /api/doctors/:id/availability | Get doctor availability slots |

## 9.5 Clinical Workflow Endpoints

OPD (Outpatient)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/encounters | Create new encounter |
| GET | /api/encounters/:id | Get encounter details |
| POST | /api/opd-notes | Create OPD consultation note |
| POST | /api/vitals | Record patient vital signs |
| POST | /api/prescriptions | Create prescription |

IPD (Inpatient)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/admissions | Admit patient to ward |
| GET | /api/admissions/:id | Get admission details |
| PATCH | /api/admissions/:id | Update admission |
| POST | /api/admissions/:id/discharge | Discharge patient |
| GET | /api/ipd/charges/:admissionId | Get IPD charges |
| POST | /api/ipd/charges | Add IPD service charge |

Emergency

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/emergency-cases | List emergency cases |
| POST | /api/emergency-cases | Register emergency case |
| PATCH | /api/emergency-cases/:id | Update case (triage, status) |

## 9.6 Laboratory Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/lab/orders | List lab orders |
| POST | /api/lab/orders | Create lab order |
| GET | /api/lab/orders/:id | Get order details |
| PATCH | /api/lab/orders/:id/sample | Collect sample |
| POST | /api/lab/results | Enter test results |
| GET | /api/lab/reports/:id | Get lab report PDF |
| GET | /api/lab/tests | List available tests |

## 9.7 Billing & Payment Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/invoices | List invoices |
| POST | /api/invoices | Create invoice |
| GET | /api/invoices/:id | Get invoice details |
| POST | /api/invoices/:id/payment | Record payment |
| POST | /api/payments/create-order | Create Razorpay order |
| POST | /api/payments/verify | Verify payment |
| POST | /api/refunds | Process refund |
| GET | /api/ipd-billing/:admissionId | Get IPD billing summary |

## 9.8 Insurance Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/insurance/verify-eligibility | Verify patient insurance |
| GET | /api/insurance/coverage/:id | Get coverage details |
| POST | /api/insurance/coverage/:id/check-limit | Check coverage limit |
| POST | /api/tpa/pre-authorizations | Submit pre-auth request |
| GET | /api/claims | List insurance claims |
| POST | /api/claims | Submit new claim |
| GET | /api/claims/:id | Get claim status |

## 9.9 Pharmacy Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/pharmacy/stock | List pharmacy stock |
| POST | /api/pharmacy/stock | Add stock entry |
| GET | /api/pharmacy/dispense | List dispense records |
| POST | /api/pharmacy/dispense | Dispense medication |
| GET | /api/pharmacy/sales | List pharmacy sales |
| POST | /api/pharmacy/sales | Create sale transaction |

## 9.10 HR & Administrative Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/employees | List employees |
| POST | /api/employees | Create employee |
| GET | /api/employees/:id | Get employee details |
| GET | /api/attendance | List attendance records |
| POST | /api/attendance/punch | Record punch in/out |
| GET | /api/leave-requests | List leave requests |
| POST | /api/leave-requests | Submit leave request |
| GET | /api/shifts | List shift assignments |
| POST | /api/shifts/swap-request | Request shift swap |

## 9.11 System & Health Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /health | Basic health check | No |
| GET | /api/health | Detailed health with DB status | No |
| GET | /api/health/detailed | Full system metrics | Admin |
| GET | /api/ready | Kubernetes readiness probe | No |
| GET | /api/live | Kubernetes liveness probe | No |
| GET | /api/audit-logs | Query audit logs | Admin |

# 10. Database Schema

The database schema consists of 65+ entities designed to support all hospital operations. The schema uses PostgreSQL with Prisma ORM and includes proper indexing, foreign keys, and audit fields.

## 10.1 Schema Statistics

| Metric | Value |
| --- | --- |
| Total Tables/Models | 65+ |
| Schema Lines (Prisma) | 2800+ |
| Primary Database | PostgreSQL 15 |
| ORM | Prisma 5.7 |
| Connection Pooling | NeonDB Serverless Adapter |

## 10.2 Core Entity Groups

Multi-Tenancy Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Tenant | Hospital group/organization | id, name, code, settings, isActive |
| Branch | Hospital location | id, tenantId, name, address, code |
| Department | Clinical department | id, branchId, name, type, isActive |
| Module | Feature module definition | id, name, code, description |
| BranchModule | Module activation per branch | branchId, moduleId, isActive |

User & Access Control

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| User | System user account | id, email, username, passwordHash, roleIds |
| Role | User role definition | id, name, permissions[] |
| AuditLog | Operation audit trail | id, userId, action, entity, details |

Patient Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Patient | Patient master | id, mrn, firstName, lastName, dob, gender, phone |
| PatientInsurance | Insurance info | patientId, tpaId, policyNumber, coverage |
| Document | Patient documents | patientId, type, filePath, uploadedAt |

Clinical Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Encounter | Clinical visit record | id, patientId, type (OPD/IPD/ER), status |
| Appointment | Scheduled visit | id, patientId, doctorId, dateTime, status |
| OPDNote | Outpatient notes | encounterId, chiefComplaint, diagnosis, plan |
| Admission | IPD admission | id, patientId, bedId, admitDate, dischargeDate |
| Prescription | Medication orders | id, encounterId, drugs[], instructions |
| Order | Service orders | id, encounterId, type (Lab/Radiology), status |
| Result | Test results | id, orderId, values, normalRanges, status |

Nursing Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| NursingCarePlan | Care plan | id, admissionId, status, diagnoses[] |
| NursingVitals | Vital recordings | admissionId, temperature, BP, pulse, SpO2 |
| MedicationAdmin | Drug administration | prescriptionItemId, administeredAt, nurse |
| HandoverNote | Shift handover | admissionId, fromNurse, toNurse, notes |

Bed Management

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Ward | Ward configuration | id, branchId, name, type, capacity |
| Bed | Bed information | id, wardId, bedNumber, status, type |
| BedReservation | Bed booking | bedId, patientId, from, to, status |
| BedTransfer | Patient transfer | patientId, fromBedId, toBedId, transferAt |

Surgery & Anesthesia

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Surgery | Surgery record | id, patientId, procedureId, theatreId, status |
| OTTheatre | Operating theatre | id, branchId, name, type, equipment |
| AnesthesiaRecord | Anesthesia details | surgeryId, type, drugs[], monitoring |
| SurgeryImplant | Implants used | surgeryId, implantName, serialNumber |

Diagnostics

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| LabTestMaster | Test catalog | id, name, code, normalRange, price |
| RadiologyStudy | Imaging study | id, patientId, modality, status |
| RadiologyImage | DICOM images | studyId, seriesId, imagePath |
| BloodInventory | Blood units | id, bloodGroup, expiryDate, status |

Pharmacy & Inventory

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Drug | Drug master | id, name, genericName, form, strength |
| PharmacyStock | Stock levels | drugId, batchNo, qty, expiryDate |
| PharmacySale | Sales transaction | id, patientId, items[], total |
| InventoryItem | Inventory master | id, name, category, reorderLevel |
| PurchaseOrder | Purchase order | id, vendorId, items[], status |

Billing & Finance

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Invoice | Bill/Invoice | id, patientId, items[], total, status |
| Payment | Payment record | invoiceId, amount, method, transactionId |
| Service | Service master | id, name, category, basePrice |
| Tariff | Pricing rules | serviceId, patientType, price |
| IPDCharge | IPD charges | admissionId, serviceId, qty, amount |

Insurance

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| TPAMaster | TPA providers | id, name, contactInfo, network |
| PreAuthorization | Pre-auth requests | patientId, tpaId, amount, status |
| Claim | Insurance claims | invoiceId, tpaId, claimAmount, status |
| InsuranceEligibility | Eligibility check | patientId, verified, coverage |

HR & Operations

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Employee | Staff records | id, userId, department, designation, joinDate |
| EmployeeAttendance | Attendance | employeeId, date, punchIn, punchOut |
| LeaveRequest | Leave applications | employeeId, type, from, to, status |
| ShiftTemplate | Shift definitions | id, name, startTime, endTime |
| Shift | Shift assignments | employeeId, templateId, date |

## 10.3 Entity Relationship Highlights

- Tenant → Branch → Department (hierarchical multi-tenancy)

- Patient → Encounter → Orders/Results (clinical workflow)

- Admission → Bed → Ward (bed management)

- Surgery → AnesthesiaRecord → Implants (surgical workflow)

- Invoice → Payments → Refunds (financial flow)

- Employee → Attendance → Leave → Payroll (HR flow)

# 11. Appendices

## 11.1 Glossary of Terms

| Term | Definition |
| --- | --- |
| MRN | Medical Record Number - unique patient identifier |
| OPD | Outpatient Department - walk-in consultations |
| IPD | Inpatient Department - admitted patients |
| ICU | Intensive Care Unit - critical care |
| OT | Operation Theatre - surgical procedures |
| MLC | Medico-Legal Case - cases with legal implications |
| TPA | Third Party Administrator - insurance processor |
| HIPAA | Health Insurance Portability and Accountability Act |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token - authentication mechanism |
| SOAP | Subjective, Objective, Assessment, Plan (clinical note format) |
| NANDA | Nursing diagnosis classification system |
| CSSD | Central Sterile Supply Department |
| MRD | Medical Records Department |
| PACS | Picture Archiving and Communication System |
| DICOM | Digital Imaging and Communications in Medicine |

## 11.2 User Roles Reference

| Role | Access Level | Primary Functions |
| --- | --- | --- |
| ADMIN | Full System | All features, user management, settings |
| DOCTOR | Clinical | Patient care, orders, prescriptions, notes |
| NURSE | Nursing | Vitals, medication admin, care plans |
| FRONT_OFFICE | Registration | Patient registration, appointments |
| BILLING | Financial | Invoicing, payments, claims |
| LAB_TECH | Laboratory | Sample processing, results entry |
| RADIOLOGY_TECH | Radiology | Studies, image management |
| PHARMACIST | Pharmacy | Dispensing, stock management |
| HR | Administrative | Employee, attendance, payroll |
| INVENTORY | Supply Chain | Stock, purchase orders |

## 11.3 Environment Variables

| Variable | Purpose | Example |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | postgresql://user:pass@host/db |
| JWT_SECRET | JWT signing secret | your-secret-key |
| JWT_EXPIRES_IN | Access token expiry | 24h |
| REFRESH_TOKEN_EXPIRES_IN | Refresh token expiry | 7d |
| CORS_ORIGIN | Allowed CORS origins | https://app.example.com |
| REDIS_URL | Redis connection (optional) | redis://localhost:6379 |
| RAZORPAY_KEY_ID | Razorpay API key | rzp_test_xxxx |
| RAZORPAY_KEY_SECRET | Razorpay secret | secret_xxxx |
| SMTP_HOST | Email SMTP server | smtp.gmail.com |
| SMTP_USER | SMTP username | noreply@example.com |
| SENTRY_DSN | Sentry error tracking | https://xxx@sentry.io/xxx |

## 11.4 Contact Information

For questions or clarifications regarding this Statement of Work, please contact:

- Project Lead: [Name]

- Email: [email@company.com]

- Phone: [+XX-XXXX-XXXXXX]

— End of Document —