# Statement of Work — Hospital ERP

| Field | Value |
| --- | --- |
| Project | Hospital ERP (Hospital Management System) |
| Repository | git@github.com:Tatu1984/hospital.git |
| Branch | develop |
| Document version | 1.0 |
| Date | 2026-05-01 |
| Owner | Tatu1984 |
| Audience | Client stakeholders, engineering, compliance, finance |

## 1. Executive summary

The Hospital ERP is a multi-tenant, multi-branch, web-based hospital management system that digitises the entire patient journey — from front-office registration, through OPD/IPD/ER/ICU/OT clinical workflows, diagnostics (lab, radiology, phlebotomy, blood bank), pharmacy and inventory, to billing, TPA claims, double-entry accounting, HR, payroll, ambulance, housekeeping and analytics.

The system is delivered as a containerised stack (Postgres + Express + React + Redis + Nginx) with first-class RBAC across 19 roles and 100+ fine-grained permissions, structured audit logging, and a Swagger-documented REST API surface of 187 endpoints across 34 modules.

## 2. Objectives

- Single source of clinical and financial truth for the hospital — replace point solutions across OPD/IPD/lab/pharmacy/billing.

- Compliance posture for HIPAA-style audit, NABH-aligned record-keeping, and Indian statutory requirements (GST, Tally export).

- Operational efficiency — reduce front-office wait, eliminate paper notes for OPD/IPD, automate billing aggregation, real-time bed/ICU dashboards.

- Multi-branch consolidation — one tenant, many branches, branch-scoped data with cross-branch reporting for owners.

- Doctor revenue & commission transparency — contracts, accruals, payouts, referral commissions.

- Self-hostable with optional cloud deployment.

## 3. Scope

### 3.1 In-scope modules (34)

| # | Module | Status |
| --- | --- | --- |
| 1 | Patient registration & MRD | ✅ |
| 2 | Appointments & front-office | ✅ |
| 3 | OPD (encounter, vitals, notes, prescription) | ✅ |
| 4 | IPD (admission, bed, nursing, discharge) | ✅ |
| 5 | Emergency Room (triage → admit/discharge) | ✅ |
| 6 | ICU (beds, vitals, ventilator) | ✅ |
| 7 | Operation Theatre & Surgery | ✅ |
| 8 | Laboratory (orders, results, masters) | ✅ |
| 9 | Radiology (orders, reports, masters) | ✅ |
| 10 | Phlebotomy (collection workflow) | ✅ |
| 11 | Pharmacy (drugs, stock, dispensing) | ✅ |
| 12 | Blood Bank (donors, inventory, cross-match, issuance) | ✅ |
| 13 | Inventory & Purchase Orders | ✅ |
| 14 | Billing & Invoicing (OPD + IPD) | ✅ |
| 15 | TPA / Insurance (pre-auth, claims) | ✅ |
| 16 | Doctor Accounting & Commissions | ✅ |
| 17 | Accounting (GL, ledger, trial balance, Tally) | ✅ |
| 18 | HR & Payroll | ✅ |
| 19 | Biometric Attendance | ✅ |
| 20 | Ambulance fleet | ✅ |
| 21 | Housekeeping & Laundry | ✅ |
| 22 | Diet / Kitchen | ✅ |
| 23 | CSSD (sterilisation cycles) | ✅ |
| 24 | Quality & Incidents | ✅ |
| 25 | Health Checkup Packages | ✅ |
| 26 | Mortuary / Physiotherapy / MRD | 🟡 |
| 27 | DICOM / PACS | 🟦 |
| 28 | MIS & Analytics | ✅ |
| 29 | Master Data | ✅ |
| 30 | Auth & RBAC (19 roles) | ✅ |
| 31 | Audit & Security | ✅ |
| 32 | System Administration | ✅ |
| 33 | Multi-tenant / Multi-branch | ✅ |
| 34 | Notifications (SMS/Email) | 🟡 |

For a deep dive per module see FEATURES.md.

### 3.2 Out of scope (this engagement)

- Native mobile apps (iOS/Android) — PWA only

- Custom report builder (drag-drop) — phase 2

- AI clinical decision support

- Voice transcription / dictation

- Wearable / IoT continuous-monitoring integration beyond ICU manual entry

- Patient-facing portal (phase 2)

## 4. Deliverables

| # | Deliverable | Format | Status |
| --- | --- | --- | --- |
| 1 | Source code on develop branch | Git repo | ✅ |
| 2 | This SoW | .md, .docx | ✅ |
| 3 | Feature list | .md, .docx | ✅ |
| 4 | Developer guide (DB schema + APIs + routers) | .md, .docx | ✅ |
| 5 | Software architecture diagram | .jpg | ✅ |
| 6 | Data flow diagram | .jpg | ✅ |
| 7 | Postman / Swagger collection | OpenAPI JSON at /api/docs.json | ✅ |
| 8 | Docker Compose + Nginx config | Repo | ✅ |
| 9 | CI/CD pipeline | .github/workflows/*.yml | ✅ |
| 10 | Seed data with sample tenant + roles | prisma/seed.ts | ✅ |
| 11 | Migration scripts | prisma/migrations/* | ✅ |
| 12 | Test suite (RBAC + validators) | backend/src/__tests__/ | ✅ |
| 13 | .env.example for backend | Repo root + backend | ✅ (post-fix) |
| 14 | Operational runbook (startup, backup, secrets rotation) | .md | 🟡 |

## 5. Architecture

Software architecture

### 5.1 Tiers

| Tier | Components |
| --- | --- |
| Client | React 18 SPA (Vite), Ant Design + shadcn/ui, jsPDF for printing, recharts for analytics |
| Edge | Nginx (TLS, gzip, static cache, security headers); optional Cloudflare WAF/CDN |
| Application | Node.js 20 + Express + TypeScript; modular controllers; cross-cutting middleware (helmet, CORS, CSRF, rate-limit, Zod, HIPAA, audit) |
| Data | PostgreSQL 15 (67 tables, Prisma ORM); Redis (sessions, cache, rate-limit store); object storage for DICOM/reports/attachments; pg backups (pg_dump + WAL) |
| Observability | Winston structured logs; Sentry; /health, /api/live, /api/ready, /api/health/detailed; Prometheus / Grafana optional |
| Infrastructure | Docker Compose for dev/single-node; Kubernetes optional; GitHub Actions CI/CD |

### 5.2 Tech stack (precise versions)

Backend (backend/package.json) - Node.js 20 · TypeScript 5.3 · Express 4.18 - Prisma 5.7 + PostgreSQL 15 - bcryptjs, jsonwebtoken (JWT auth) - helmet, express-rate-limit, cors, compression, morgan - zod (validation) - winston (logging) · @sentry/node - swagger-jsdoc + swagger-ui-express - vitest + supertest (testing)

Frontend (frontend/package.json) - React 18 + Vite 5 + TypeScript 5.3 - Ant Design 5 + shadcn/ui (Radix primitives) + Tailwind CSS 4 - react-router-dom 6 - axios (API client) - recharts (charts), jspdf + jspdf-autotable (PDF export) - date-fns, dayjs - @react-google-maps/api (ambulance/geo)

Infra - Docker · Docker Compose · Nginx · Redis 7 - GitHub Actions (Postgres 15 service for tests)

### 5.3 Data flow

Data flow

Patient walks in → registration creates Patient → appointment & token → check-in opens Encounter → OPD/IPD/ER/ICU paths produce Order (lab/radiology/pharmacy/procedure) → results / dispensing aggregate as InvoiceItem against the encounter or admission → invoice + payment → journal entries posted to GL → optional Tally sync → reports & MIS read the same DB. Every PHI-touching read or mutation appends to AuditLog.

## 6. Non-functional requirements

| Category | Target |
| --- | --- |
| Performance | p95 API < 500ms for read endpoints under 100 RPS; list endpoints paginated (default 20, max 200) |
| Availability | 99.5% (single-node) / 99.9% (HA optional); container healthchecks + auto-restart |
| Security | OWASP top-10 mitigations; JWT (15-min access, 7-day refresh — phase 2); bcrypt cost 10; TLS 1.3 only; CSP + HSTS via Nginx; rate limit 5 attempts/15min on /auth/login |
| Data protection | TLS in transit; at-rest encryption via Postgres + disk; PHI-column encryption (phase 2); 7-year audit retention |
| Compliance | HIPAA-style audit; NABH record-keeping alignment; GST-compliant invoices |
| Backups | Nightly pg_dump; WAL archiving; 30-day retention; quarterly restore drill |
| Browsers | Latest 2 versions of Chrome / Edge / Safari; Firefox best-effort |
| Accessibility | WCAG 2.1 AA target |
| Localisation | English baseline; Hindi / regional roadmap |
| Scale | 100 concurrent users / branch; 50k patients / 5M rows on baseline 4 vCPU / 16 GB / 200 GB SSD |

## 7. Security & compliance

- Authentication: JWT with bcryptjs password hashing.

- Authorisation: Role + Permission RBAC (backend/src/rbac.ts) — 19 roles × 100+ permissions enforced via requireRole(...) and requirePermission(...) on every API route.

- Audit: Append-only AuditLog for PHI access, security events (LOGIN_SUCCESS, LOGIN_FAILED), and sensitive mutations.

- Validation: Zod schemas at the API boundary on all create/update endpoints.

- Headers: Helmet (CSP, X-Frame-Options, X-Content-Type-Options, Referrer-Policy) + Nginx hardening.

- Rate-limit: authRateLimiter on /auth/login (5/15min) and generalRateLimiter on /api/* (100/15min).

- Secrets: .env only; no defaults baked into docker-compose.yml. Production uses Docker secrets / Kubernetes secrets.

- Tenant isolation: tenantId + branchId on every table; runtime middleware attaches scope from JWT.

## 8. Milestones & timeline

| Phase | Scope | Status |
| --- | --- | --- |
| M0 — Foundation | Repo, schema, auth, RBAC, CI | ✅ |
| M1 — Core clinical | Patient, Appointment, OPD, IPD, Lab, Pharmacy, Billing | ✅ |
| M2 — Specialty modules | ER, ICU, OT, Blood Bank, Radiology, Phlebotomy | ✅ |
| M3 — Operations | HR, Payroll, Inventory/PO, Ambulance, Housekeeping, Diet, CSSD | ✅ |
| M4 — Finance | TPA, Doctor accounting, Commissions, GL/Tally | ✅ |
| M5 — Production hardening | RBAC enforcement on every route, full Zod coverage, secrets cleanup, frontend state mgmt + token refresh, CI test gate | ✅ (this engagement) |
| M6 — Phase 2 | DICOM/PACS, patient portal, native mobile, custom reports, MFA/SSO | 🟦 |

## 9. Acceptance criteria (M5 — production hardening)

The engagement is complete when:

- ✅ All 187 API routes carry an explicit requireRole/requirePermission guard (no authenticated-only endpoint outside /auth/login and /health/*).

- ✅ All POST/PUT routes outside trivial endpoints carry a validateBody(...) Zod schema.

- ✅ No secret values (JWT, DB password, default user password) appear as defaults in docker-compose.yml, seed.ts, or any committed file. .env.example documents every required variable.

- ✅ npm test runs in CI on every push and PR; failing tests block merge.

- ✅ Frontend uses a typed API client with token refresh + global auth context; all 39 pages share a single auth store.

- ✅ Both .md and .docx documents (this SoW, FEATURES, DEVELOPER_GUIDE) are committed under docs/sow/.

- ✅ Architecture and data-flow .jpg diagrams render in .md and embed in .docx.

## 10. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| RBAC drift as new endpoints land | Lint rule / route registry checked in CI; reviewer template |
| Schema migration on hot data | Use prisma migrate deploy only; pre-flight on staging; reversible migrations |
| PHI leakage via logs | Winston redaction filter; no patient identifiers in logs (only IDs) |
| Single-node failure | Healthcheck + restart; HA cutover via Kubernetes (phase 2) |
| Tally export drift | Idempotent sync with run-ids; reconciliation report |
| Performance under load | DB indexes audited per release; pagination enforced; Redis for hot reads |

## 11. Assumptions

- Customer provides domain, TLS certs, SMTP and SMS gateway credentials.

- Customer’s IT can run Docker (or supplies a Linux VM with 4 vCPU / 16 GB / 200 GB).

- DICOM/PACS integration in phase 2 will use a shipped Orthanc or Dicoogle instance.

- Tally Prime is on the same LAN as the ERP host or accessible via VPN.

- All clinical staff have unique user accounts (no shared logins).

## 12. Roles & responsibilities

| Role | Responsibility |
| --- | --- |
| Vendor (Engineering) | Build, test, deploy, operate; code reviews; weekly release |
| Customer (Hospital admin) | UAT sign-off, master data seeding, user provisioning, training rollout |
| Customer (Clinical) | OPD/IPD workflow validation, prescription templates, NABH alignment |
| Customer (Finance) | GST setup, fiscal year config, Tally credentials, invoice templates |
| Customer (IT/Infra) | Server provisioning, backups, network, biometric device install |

## 13. Change control

Any change to scope, deliverables, or acceptance criteria is captured in a written change request, sized in story points, and approved by the customer sponsor before implementation. Hot fixes for live-site issues are exempt and tracked separately.

## 14. References

- FEATURES.md — full feature catalogue

- DEVELOPER_GUIDE.md — DB schema, API surface, frontend route map

- backend/prisma/schema.prisma — 67-model data model

- backend/src/server.ts — 187-endpoint API surface

- backend/src/rbac.ts — role/permission catalogue

- /api/docs — live Swagger UI

- /api/docs.json — OpenAPI spec